## Slide 1: Annapolis Go Time Microtransit: Insights After a Year

## Slide 2: GO TIME Annapolis PiLot PROGRAM:
Program Start Date: July 15th 2024
2019 Annapolis Transit Development Plan Recommendation: Convert the lowest performing fixed route (Orange Route) to a microtransit service
Expanded the scope of the project to include the Purple routes, which are used for reduced service in the evening on weekdays and Saturday, and all-day Sunday
In January 2024, selected IT Curves to be our technology partner after competitive bidding process.

## Slide 3: GO TIME Annapolis PiLot PROGRAM:
Objectives
  Expand service area
  Improve customer experience
  Increase ridership

## Slide 4
Fixed route bus service area

## Slide 5
Microtransit service area

## Slide 6: Two overlapping Zones:
Orange Zone:
  Covers Most of the Downtown area beyond the Orange fixed route service area
  75 Virtual Stops
  Service Time: 5:30 AM – 7:00 PM, Mon – Fri
  1 or 2 vehicles daily
Purple Zone:
  Covers the entire service area
  133 Virtual Stops
  Service Time:
  7:00 PM to 10:30 PM, Mon - Sat
  7:00 AM to 8:00 PM Sunday
  Up to 4 vehicles daily

## Slide 7: LESSON LEARNED:
Expansive Service Zones
  Large service areas stretch resources thin
  Excessive wait times during:
    Weekday evenings
    Saturday evenings
    Sunday service
  Only 4 vehicles covering fixed routes in a 20 sq. mile service area

## Slide 8: LESSON LEARNED:
Solution
  Conduct a feasibility study to determine:
    Appropriate service zones
    Optimal resource allocation

## Slide 9: LESSON LEARNED:
Technology
  Reliable technology is essential for microtransit success
Challenges
  App failures: glitches in booking and routing
  Institutional challenges:
    Annapolis IT department handles all city IT needs → limited staff to resolve issues quickly
    Developer accounts managed by different city departments
      Example: Apple developer account under City’s Office of Emergency Management (OEM)
      Updating the app through OEM causes unnecessary delays

## Slide 10: LESSON LEARNED:
Solutions
  Technology must be user-friendly and stable
  Provide seamless booking, clear ETA, and real-time vehicle tracking
  Transit agency must directly control developer accounts (App Store & Google Play) to avoid update delays

## Slide 11: LESSON LEARNED:
Environmental Impacts
  Inefficient operations → more vehicle miles
  Caused by:
    Large service zones
    Inefficient routing
Solutions
  Optimize routing
  Define appropriate service zones
  Use electric vehicles to align with sustainability goals

## Slide 12: Service DATA:
FY 2025 |  | 
Route Name | Ridership per Vehicle Revenue Mile | Ridership per Vehicle Revenue Hour
Red | 0.40 | 4.69
Green | 0.93 | 9.01
Brown | 0.58 | 7.85
State Shuttle | 1.54 | 17.71
Go Time Microtransit | 0.26 | 3.17
FY 2024 |  | 
Orange/Purple** | 0.25 | 3.51
** average |  | 

## Slide 13: Service DATA:
FY 2025 |  |  | 
Route Name | Operating Cost per Vehicle Revenue Mile | Operating Cost per Vehicle Revenue Hour | Operating Cost per Trip
Red | $10.92 | $129.14 | $27.54
Green | $12.88 | $124.94 | $13.86
Brown | $9.46 | $127.42 | $16.23
State Shuttle | $12.65 | $145.70 | $8.23
Go Time Microtransit | $10.48 | $128.43 | $40.48
FY 2024 |  |  | 
Orange/Purple** | 9.76 | 136.60 | 38.98
** average |  |  | 

## Slide 14: 2024-2025 Growth Patterns:

## Slide 15: 2024-2025 Growth Patterns:

## Slide 16: Customers’ Experience & FEEDBACK

## Slide 17: CONCLUSIONS
We present our experience with the implementation of microtransit service and seek to contribute to an improved understanding of microtransit costs, advantages, and current challenges.
The lessons learned from Annapolis Go-Time microtransit experience will assist planning and transportation agencies to plan and design successful microtransit systems.